Risk Assessment

|  |  |  |  |  |
| --- | --- | --- | --- | --- |
| ID | Description | Likelihood | Impact Level | Response |
| 1 | Loss of data on PC | Medium | Extreme | Use source code management GitHub to store everything |
| 2 | Loss of data on GitHub | Low | Extreme | Have local offline backups |
| 3 | Wrong code is pushed onto the main branch | Medium | High | Use version control system Git with feature branches and make sure main branch is always functional |
| 4 | Broken code is pushed onto the project | High | Medium | Use JUnit testing and make sure that all the code works before committing to the branch |
| 5 | Desktop breaks down during project | Low | Extreme | Have a secondary laptop installed with the software needed ready to be used |
| 6 | Not enough time to finish the project | Medium | High | Use time management, prioritize MVP tasks, use JIRA |
| 7 | Not enough knowledge in certain topics while working on a project | Medium | Medium | Check notes, go through QA Community, contact trainer for help |
| 8 | Internet goes offline | Low | High | Have notes, the project spec and helpful information stored offline too, use hotspot for committing and pushing on GitHub |